UK CBAM PLATFORM

Prioritised Product Requirements & Build Specification — Revised Build Contract

Merged from the 29 September 2026 Team Handbook + September 2026 UK regulatory research + v1.1 gap review

Critical regulatory correction: The handbook describes HMRC registration as opening in Q4 2026. Current HMRC guidance says the CBAM registration service opens on 1 January 2028. The product therefore needs a pre-registration compliance mode from 1 January 2027: capture imports, threshold events and evidence before the registration service is available.

Important product interpretation: The handbook's Day 7 / 14 / 21 / 28 supplier chase is a product workflow/SLA, not the legal test for whether the importer must use defaults. Legal default use is driven by the emissions-data rules and evidencing requirements.

Document status: Revised development build contract
Version: 1.1
Date: 30 September 2026

# 1. Executive summary

The uploaded Team Handbook is the product-management baseline: it defines the end-to-end journey from UK imports through supplier emissions collection, validation, Carbon Price Relief (CPR), calculation, return approval, filing and evidence retention, and it deliberately separates R1 Data Machine, R2 Validation & Intelligence and R3 Calculation & Filing. (Handbook, pp. 1–6)

This v1.1 revision keeps that structure but tightens the build contract. It resolves the review gaps by adding the first-year registration deadline, legal threshold cadence, sector-aware supplier forms in R1, tax-point and special-procedure threshold handling, explicit emissions/functional-unit reference data, clearer verifier/report data models, and a real R1 pilot-vs-1-January cut. Conflicts are resolved by the v1.1 override section at the end of this document.

Central engineering principle: Law is data, not code. Commodity codes, defaults, rates, validation rules, deadlines, qualifying carbon-price schemes and other regulatory reference data must be versioned, effective-dated, source-linked and changeable without redeploying the application.

# 2. Source baseline and what changed

| Area | Handbook baseline | Merged requirement |
| --- | --- | --- |
| Product scope | Customs data → threshold → supplier outreach → validation → CPR → calculation → return → evidence. | Retain the lifecycle and make each stage a separately auditable module. |
| Registration | Q4 2026 portal assumption. (p. 4) | Replace with current HMRC position: registration service opens by 1 Jan 2028; pre-registration record-keeping begins 1 Jan 2027. |
| Threshold | £50k; rolling 12-month + forward 30-day. (pp. 1–2) | Implement legal cadence precisely: forward test can run daily; backward test runs on the first day of each month. Daily recalculation may run operationally as a superset. |
| Special customs procedures | Presented near scope/registration workflow. | Model tax-point lifecycle; do not use a permanent generic exemption flag. |
| Emissions | Handbook uses CO2 language and Scope 1. | Store CO2e; keep emission scope separate from source/provenance. Precursor emissions are upstream direct emissions, not a third scope category. |
| Defaults | Default values used where supplier data is missing. | Implement legal default-selection rules, including cases where defaults are mandatory and the restriction on mixing actual/default data across final goods and precursors. |
| CPR | Evidence + independent verification. | Add scheme-by-scheme CPR calculation, previous-quarter FX, two-year verification-form rule, free-allocation/threshold/compensation treatment and cap at liability. |
| Governance | Human approval / SAO wording. | Keep the handbook approver workflow, but make the statutory approver role configurable until tax advisers confirm the CBAM-specific governance interpretation. |
| Planning | R1/R2/R3 and weekly R1 gates. | Preserve gates and explicitly tag every capability R1/R2/R3; do not pull calculation/filing work forward into R1. |

# 3. Current regulatory baseline (30 Sep 2026)

| Rule / date | Current position used for product design | Product implication |
| --- | --- | --- |
| CBAM start | 1 January 2027 | System must be operational before this date. |
| Initial sectors | Aluminium, cement, fertiliser, hydrogen, iron & steel | Scope engine is commodity-code driven; sector is derived/reference data. |
| Registration threshold | £50,000 | Maintain legal threshold events and the earliest trigger date. |
| Forward test | Expected £50,000 or more in the next 30 days; can be relevant on any day | Daily projection/monitoring workflow. |
| Backward test | £50,000 or more in prior 12 months; checked on the first day of each month | Monthly scheduled legal test; retain the test snapshot. |
| First accounting period | Calendar year 2027 | Quartering/reporting logic must distinguish first year from later quarters. |
| First return/payment | 31 May 2028 | Deadline engine and reminders. |
| Registration service | HMRC says service opens 1 Jan 2028 | HMRC says registration opens by 1 Jan 2028; exact service opening date remains configurable. During 2027 the first-year registration deadline is 31 Jan 2028. |
| 8a | Registration deadline | Ordinarily 30 days from the day liability to register begins; special transitional deadline for first CBAM calendar year is 31 Jan 2028. | Deadline engine must support the earliest-liability date, 30-day rule, and 31 Jan 2028 transitional override. |
| Emissions | Initial UK scope is direct emissions, including relevant precursor emissions; indirect emissions delayed until 2029 at earliest | Data model must support direct now and future indirect without misclassifying precursors. |
| Actual/default data | Actual data requires verification evidence; defaults apply where actual data is unavailable or cannot be evidenced as verified | Selection logic must be deterministic and audit-able. |
| Records | Six-year retention; net mass in kg; up to six decimal places for relevant weight records | Evidence archive and immutable audit history. |
| CPR | Calculated separately for each qualifying carbon-price scheme and cannot exceed CBAM liability | Dedicated CPR engine and scheme evidence model. |
| Returns | Nil returns can still be required; amendments are controlled and time-limited | Return lifecycle must support NIL, AMENDMENT and historical versions. |
| Penalties / assessments | HMRC has penalty and assessment powers | Compliance exception, penalty and interest tracking required. |

Regulatory research basis: HMRC/GOV.UK policy summary and guidance, Finance Act 2026, the enacted Carbon Border Adjustment Mechanism (Emissions and Verification) Regulations 2026 (SI 2026/995), the other CBAM secondary instruments, the force-of-law notices and the System Boundaries Document. Note: some GOV.UK policy-summary text still contains transitional/draft wording even though SI 2026/995 is now listed as enacted legislation; for build decisions, use the current legislation/force-of-law materials and record the source/version used.

# 4. Product and architecture principles

Compliance first: every user-facing result must be reproducible from source evidence, regulatory reference data and a deterministic calculation trail.

Law is data, not code: all regulatory reference tables are versioned and effective-dated.

Tax point first: the system determines when the legal CBAM tax point occurs before deciding reporting period or threshold contribution.

Source → normalised → derived: do not overwrite source facts with calculated values.

Human review is explicit: extraction and rules can flag; authorised users approve or reject. No silent auto-file.

Multi-client by design: all business records are tenant-scoped; supplier data can be shared only where explicitly authorised.

British English in user-facing UI, dates such as 14 March 2027, and GBP formatting consistent with the handbook. Tax-point quarter and non-preferential origin must be explicit in reporting data.

Configuration over constants: thresholds, rates, defaults, validation tolerances, reminder schedules and qualifying schemes live in reference/configuration data.

Keep R1 narrow: the first release proves the data machine; R2 proves evidence/validation; R3 proves calculation and filing.

# 5. R1 — Data Machine (target: 1 Dec 2026)

R1 is the operational foundation. It should ingest import data, establish scope, monitor thresholds, maintain client/supplier/installations, start outreach, capture documents and provide the operational dashboard. It should not calculate the final CBAM tax or build the final filing engine.

| ID | Requirement | Release / Priority | What the system must do | Acceptance / evidence |
| --- | --- | --- | --- | --- |
| R1-001 | Organisation / tenant setup | R1 / P0 | Create isolated client/organisation records, business contacts, GB/XI EORI, VAT status, UK jurisdiction markers, operating address and user memberships. | A test tenant cannot read another tenant's imports, suppliers, documents, tasks or audit events. |
| R1-002 | Role and permission model | R1 / P0 | Implement platform admin, operations user, client admin, reviewer, approver, supplier user and tax-agent-capable roles as configurable permissions. Tax-agent permissions must explicitly allow return preparation/submission actions where appropriate but must not allow the agent to register the liable person on the client’s behalf. | Permission matrix tests show least-privilege access for every role. |
| R1-003 | CDS import pipeline | R1 / P0 | Import a real/sample CDS export, preserve source rows, validate schema, reject malformed rows with actionable errors and make re-import idempotent. The ingestion boundary must support a future HMRC/CDS feed but must not assume a public historical API exists. | Same source file can be replayed without duplicate business records. |
| R1-004 | Manual import entry | R1 / P1 | Allow authorised users to create or correct an import when no CDS feed is available, with reason and audit event. | Manual entry has the same downstream fields and validations as imported data. |
| R1-005 | Import line ledger | R1 / P0 | Store declaration, line, tax point, tax-point quarter, commodity code, description, quantity/weight, customs value, non-preferential origin, importer/declarant relationships and source reference. Preserve the exact commodity code in force at the tax point. | Each in-scope line can be traced back to the exact source row/document. |
| R1-006 | Importer vs declarant | R1 / P0 | Represent importer, declarant, customs agent/broker and acting-on-behalf-of relationships separately. | Test case with freight forwarder as declarant retains importer as liable person where applicable. |
| R1-007 | Commodity-code scope engine | R1 / P0 | Classify every import line against versioned UK CBAM commodity-code data with effective dates and exclusions. | Scope result includes rule version and source; code changes do not require deployment. |
| R1-008 | Tax-point skeleton | R1 / P0 | Implement tax-point state and a procedure-aware lifecycle for normal imports and special customs procedures. R1 must identify unresolved tax-point cases, avoid premature reporting-period assignment, and create a manual-review flag for threshold treatment where value rules are not yet implemented. | A line cannot be assigned to a return period solely from declaration date if the tax point is unresolved. |
| R1-009 | Geography handling | R1 / P0 | Store GB/XI EORI context, Northern Ireland and Crown Dependency/territory origin/entry information as first-class fields. | Geographic cases are visible in the import ledger and rules can act on them. |
| R1-010 | Customs-value basis | R1 / P1 | Capture customs value using the same valuation basis used for customs duty and preserve the source/override reason. | System records how customs value was derived and blocks unauthorised overwrite. |
| R1-011 | Exemption / exclusion assessment | R1 / P0 | Implement true scope exclusions/exemptions as rule outcomes (for example UK origin/private use/returned goods where applicable) while keeping special customs procedures as tax-point events, not generic exemption flags. Linked-ETS reference structure remains empty by default because there are currently no exempt jurisdictions. | Each excluded line displays reason, rule version and supporting evidence requirement. |
| R1-012 | Threshold engine | R1 / P0 | Maintain £50k threshold snapshots/events with a daily forward 30-day operational check and a legally-timed backward check on the first day of each month. Include the exact five QA scenarios written from the handbook in Week 1, plus special-procedure value edge cases. Preserve the earliest-liability date and identify whether it came from forward or backward testing. | Hand-calculated scenarios from handbook pass; event shows earliest trigger date and test type. |
| R1-013 | Pre-registration compliance mode | R1 / P0 | From 1 Jan 2027, retain liable imports, threshold evidence, supplier/emissions evidence and the registration trigger date. Maintain a transitional “registration due by 31 Jan 2028” state for first-year liability and a configurable registration-service opening date. | A client can generate a registration-ready data pack before the service opens. |
| R1-014 | Registration readiness record | R1 / JAN-1 | Prepare the registration data pack: business/contact data, GB/XI EORI and VAT details, trigger date, and estimated next-12-month weight by each CBAM sector. Keep the pack versioned and exportable. | Registration readiness record is complete and exportable. |
| R1-015 | Supplier master | R1 / P0 | Create suppliers, installations, contacts, country, product relationships, preferred language, monitoring readiness and verifier status. | One supplier can have multiple installations and products; data is not flattened. |
| R1-016 | Supplier readiness questionnaire | R1 / PILOT-P1 | Capture supplier readiness before formal emissions collection: monitoring status, verifier appointed, expected data year, preferred language, EU CBAM data availability, contractual evidence owner, and whether the installation can provide sector-specific data. Readiness must be visible before the request is sent. | Readiness status is visible before the first formal emissions request. |
| R1-017 | Supplier secure portal | R1 / P0 | Issue expiring, tenant-scoped magic links. The supplier flow must render a sector-aware form definition from reference data, including applicable gases, functional unit and key production/method questions (for example clinker basis for cement and nitrogen basis for fertiliser), plus document upload on mobile. | Unauthorised user cannot access a supplier's case; link expiry and single-case scope are tested. |
| R1-018 | Supplier outreach engine | R1 / P0 | Generate multilingual outreach/reminders using a configurable Day 0 / 7 / 14 / 21 / 28 product SLA. The SLA is not itself the legal default-selection rule. All sends, failures and escalations are auditable. | A supplier case automatically moves through the schedule; each send is auditable. |
| R1-019 | Document intake | R1 / P0 | Upload/store PDFs, Excel and images against supplier/installation/import/case; retain versions and original file. | Every upload has immutable source metadata and is retrievable from the case. |
| R1-020 | Human review queue shell | R1 / JAN-1 | Provide the review-queue shell for missing data, supplier exceptions, special-procedure threshold lines and manual classifications. This is a January-live requirement unless a pilot blocker forces earlier delivery. | Operations can assign, resolve and reopen a queue item with reason. |
| R1-021 | Operations dashboard | R1 / P0 | Show imports, scope status, threshold status, outreach status, missing documents, upcoming deadlines and unresolved items per client. | A new pilot client can see its current compliance posture on one screen. |
| R1-022 | Task / deadline engine | R1 / P0 | Create tasks for threshold triggers, supplier follow-ups, registration readiness and missing evidence. | Tasks have due date, owner, status and escalation history. |
| R1-023 | Audit trail | R1 / P0 | Append-only audit events for every business state change with actor, timestamp, before/after and reason where applicable. | Update/delete tests confirm the business audit history cannot be silently rewritten. |
| R1-024 | Export / evidence index | R1 / JAN-1 | Export import register, supplier status, registration-readiness data and evidence inventory for client review, including source identifiers, regulatory versions and generated-at timestamp. | CSV/PDF export includes source identifiers and generated-at timestamp. |
| R1-025 | Data quality validation | R1 / P0 | Detect missing/invalid commodity code, weight, tax point, origin, value and supplier mapping before records enter downstream workflows. | Bad rows appear in an actionable exception report; valid rows continue. |
| R1-026 | Observability / resilience baseline | R1 / JAN-1 | Add the resilience baseline needed for January live operation: structured logs, metrics, idempotent/retryable jobs, backup/restore procedure, health checks and failure visibility. Pilot may use a lighter implementation but the controls must be present before 1 Jan live. | A failed import/job is visible, retryable and cannot silently disappear. |
| R1-027 | Special-procedure threshold review | R1 / PILOT-P0 | For inward processing, outward processing, freeports and warehousing, capture the data needed to determine whether/value to count at the tax point. Until the full R3 calculator exists, flag affected lines for manual threshold review rather than silently applying an incomplete value formula. | Five special-procedure scenarios are in the R1 test set; every flagged line shows procedure, tax-point state, value basis and manual-review reason. |
| R1-028 | Sector-aware supplier form definition | R1 / PILOT-P0 | Create the reference-driven form schema required before supplier outreach: sector, commodity-code applicability, gases, functional unit, monitoring period, product/production-method questions and evidence slots. R2 then implements deeper validation/extraction against the same definition. | A cement, fertiliser, aluminium, hydrogen and iron/steel sample supplier each receives an appropriate question set without collecting incompatible generic data. |

## 6. R1 acceptance gates

| Gate | Release acceptance |
| --- | --- |
| G1 – Readiness | Team can explain CBAM basics, current regulatory baseline and the product boundary; no unresolved blocker is hidden. |
| G2 – Import | A real CDS sample imports successfully; 10,000-record load test is completed as required by the handbook. |
| G3 – Scope | All pilot imports produce deterministic in/out-of-scope results with versioned commodity-code evidence. |
| G4 – Threshold | Five hand-calculated threshold scenarios pass; forward and backward tests use correct legal cadence. |
| G5 – Supplier | A supplier can complete the mobile flow; Day 7/14/21/28 orchestration is observable and auditable. |
| G6 – Documents | Supplier documents are stored, versioned and linked to the case; users can retrieve the originals. |
| G7 – Operations | A pilot client can see import, threshold, supplier and document status on the dashboard. |
| G8 – Hardening | Backup/restore, security checks, tenant isolation, UAT and pilot onboarding evidence are complete. |

# 7. R2 — Validation & Intelligence (target: 28 Feb 2027)

R2 turns collected supplier and document data into validated evidence. It should not silently calculate a final tax amount. The output of R2 is a set of trusted, approved inputs and explainable exceptions that R3 can consume.

| ID | Requirement | Release / Priority | What the system must do | Acceptance / evidence |
| --- | --- | --- | --- | --- |
| R2-001 | Document extraction | R2 / P0 | Extract structured fields from PDF/Excel/image evidence with OCR fallback and preserve page/table coordinates where possible. | Each extracted value points to document + page/region; low-confidence or ambiguous results are reviewable. |
| R2-002 | Emissions data model | R2 / P0 | Store CO2e, gas components, monitoring period, production method, product, installation, functional unit, unit, source/provenance, calculation basis and verification status. The reference layer determines which gases and functional unit apply to each commodity code/sector. | CO2, N2O, CF4 and C2F6 components can be represented and converted using regulatory factors. |
| R2-003 | Scope/source separation | R2 / P0 | Separate emission scope (DIRECT/INDIRECT) from source/provenance (OWN_INSTALLATION/PRECURSOR_GOOD). | Precursor emissions are represented as upstream direct emissions, not as a third scope category. |
| R2-004 | GHG conversion | R2 / P0 | Read and validate the installation/verifier-reported gas components and calculate a platform-side CO2e recomputation for plausibility and arithmetic checks. The legally reportable emissions-intensity figure remains the installation’s verified result (step 8), not a platform-generated substitute. | Known fixture with mixed gases produces expected CO2e and intensity after prescribed rounding. |
| R2-005 | Actual/default selection | R2 / P0 | Select actual or default emissions using the legal evidence rules. If actual data is unavailable or cannot be evidenced as satisfactorily verified, route to the applicable default. Store the reason, source rule and effective date. | Cases with missing or unverifiable actuals deterministically route to default. |
| R2-006 | Precursor compatibility rules | R2 / P0 | Enforce the final-good/precursor actual/default compatibility rules. | Invalid actual/default combinations are blocked with a rule reference. |
| R2-007 | Monitoring-data year selection | R2 / P0 | Implement Option 1 import-linked and Option 2 production-linked selection rules, including the 2027 transitional 2027/2026 choice under Option 1 and the production-year path. Store the selected monitoring period and legal option. | 2027 fixtures select the correct 2027/2026 or production-year data according to configured option. |
| R2-008 | Verifier validation | R2 / P0 | Capture verifier independence from the installation, accreditation body membership, accreditation scope, relevant standards, materiality and physical site-visit evidence. CPR adds the additional verification standards shown in the rules. | A verifier certificate cannot pass validation if mandatory accreditation/scope evidence is absent. |
| R2-009 | CPR evidence tracker | R2 / P0 | Track the carbon-pricing verification form, qualifying year, scheme, installation, scheme elements, free allowances, thresholds, graduated pricing, removals, compensation and verifier evidence. Support separate CPR calculations for separate qualifying schemes, including precursor-related schemes. | CPR readiness is explainable without opening raw email threads. |
| R2-010 | EU CBAM evidence reuse | R2 / P1 | Allow controlled import/reuse of EU CBAM data/evidence, followed by UK-rule validation. | EU-origin evidence can be mapped into UK fields without being accepted as UK-valid automatically. |
| R2-011 | Plausibility rules | R2 / P0 | Validate units, product/method consistency, monitoring year, plausible ranges, missing fields and cross-document conflicts. | Rules yield PASS/WARNING/ERROR/HUMAN_REVIEW with source rule version. |
| R2-012 | Human evidence review | R2 / P0 | Provide review screen showing extracted value, source document, rule failures and approval/rejection action. | Reviewer can approve, reject or request correction; action is immutable in audit history. |
| R2-013 | Evidence lineage | R2 / P0 | Persist source-document lineage for each accepted field and every derived intermediate value. | Clicking an emissions value shows its source and validation history. |
| R2-014 | Supplier readiness dashboard | R2 / P1 | Track monitoring status, verifier appointment, expected data year, data received and defects per installation. | Operations can identify suppliers that will force default use before the return is due. |
| R2-015 | Regulatory reference data admin | R2 / P0 | Provide controlled admin screens/imports for defaults, validation rules, qualifying schemes and verifier rules with effective dates and sources. | Every active value has version, source, effective date and change audit event. |
| R2-016 | Compliance dashboard | R2 / P1 | Expose evidence completeness, default exposure, verification status, CPR readiness and open exceptions. | Dashboard reconciles to underlying cases and does not recalculate independently. |
| R2-017 | Verification report vs good-specific verification summary | R2 / P0 | Represent the two evidence forms distinctly and link each to installation, monitoring period, product and verifier. Do not collapse them to one generic “verification report” type. | A record identifies exactly which evidence type was supplied and why it satisfies the applicable rule. |
| R2-018 | Functional-unit and gas applicability validation | R2 / P0 | Validate that the supplier data uses the functional unit and gases prescribed for the commodity code/product, including cement/clinker and fertiliser/nitrogen handling and relevant PFC/N2O cases. | A wrong-unit or wrong-gas submission is blocked or sent to human review with a rule reference. |
| R2-019 | Verified-result boundary | R2 / P0 | Treat the verifier-approved installation result as the authoritative reportable intensity; platform arithmetic is only a plausibility/reconciliation control. | A discrepancy creates a review exception and never silently overwrites the verified result. |

# 8. R3 — Calculation & Filing (target: 30 Sep 2027)

R3 consumes trusted R2 inputs and performs deterministic liability calculation, CPR, return preparation, approval, filing/payment tracking and evidence-pack generation.

| ID | Requirement | Release / Priority | What the system must do | Acceptance / evidence |
| --- | --- | --- | --- | --- |
| R3-001 | CBAM rate reference | R3 / P0 | Store quarterly sectoral CBAM rates as versioned reference data with publication/source metadata. | A historical import always uses the rate applicable to its tax point/sector under the active rules. |
| R3-002 | Embedded-emissions calculator | R3 / P0 | Calculate embodied emissions from applicable weight, emissions intensity and precursor components. | Calculation output exactly reproduces approved fixture results and shows each operand. |
| R3-003 | Weight and rounding | R3 / P0 | Apply legal weight measurement/evidence rules and prescribed rounding at each applicable stage. Store net mass in kg with sufficient precision for source evidence, then apply any legally required conversion/rounding only at the mandated calculation/reporting step. | Calculation tests cover fractional kg values and rounding edge cases. |
| R3-004 | CPR calculation engine | R3 / P0 | Calculate CPR per qualifying carbon-price scheme, including free allowances, thresholds, graduated pricing, removals and compensation treatment. | Each scheme produces an independently traceable relief result. |
| R3-005 | FX calculation | R3 / P0 | Apply the applicable previous-quarter GBP exchange rate and round relief down to two decimal places. | FX fixture matches expected GBP conversion and rounding. |
| R3-006 | CPR cap / no unconverted relief | R3 / P0 | Prevent CPR exceeding CBAM liability and reject relief that lacks required currency conversion/evidence. | System blocks over-relief and records the reason. |
| R3-007 | Net liability | R3 / P0 | Calculate gross liability less eligible CPR using only approved R2 inputs and active regulatory reference data. | Every pound of liability is traceable to import, emissions, rate and relief inputs. |
| R3-008 | Return line builder | R3 / P0 | Create return lines at required consignment/goods granularity with 8-digit commodity code, tax point, first-period tax-point quarter where applicable, net weight kg, emissions intensity/default, non-preferential origin, CPR/carbon-price information and the regulatory version used. | Return preview reconciles to import ledger and calculation totals. |
| R3-009 | Nil returns | R3 / P0 | Support nil returns where required and maintain reminder tasks. | A nil return can be drafted, approved and tracked without being treated as “no return needed”. |
| R3-010 | Approval workflow | R3 / P0 | Implement configurable client approval workflow; handbook names SAO, but statutory CBAM approver role remains configurable until legally confirmed. | Approval requires authorised user, timestamp and immutable audit event. |
| R3-011 | HMRC submission adapter | R3 / P0 | Integrate with the confirmed HMRC digital submission mechanism once the interface/specification is available; until then provide filing-ready payload/export. | Submission adapter is versioned and cannot fabricate an unsupported HMRC API. |
| R3-012 | Payment tracking | R3 / P1 | Track payment amount, date, method, reference, status and reconciliation for supported payment methods. | Payment ledger reconciles to approved return amount. |
| R3-013 | Amendments | R3 / P0 | Create versioned amendments for allowed corrections within the statutory window, preserving the original return and reason. Amendment handling must explicitly defer any special restriction on changing a default emissions value to the configurable policy decision R3-DEC-001 until tax-adviser sign-off. | Original cannot be overwritten; amendment shows before/after values and regulatory basis. |
| R3-014 | Default replacement policy gate | R3 / P0 | Do not hard-code a prohibition on later actual data replacing a default. Implement a configurable policy flag and decision record. Until R3-DEC-001 is resolved, the flag is OFF and the application must allow the action only through an audited amendment/review path. | Unit test proves the policy flag changes behaviour without a deployment; the default/current rule source and decision status are visible to the reviewer. |
| R3-015 | Repayment claims | R3 / P1 | Support repayment request, three-year window, unjust-enrichment/reimbursement evidence and decision tracking. | Claim cannot proceed without eligibility evidence and reimbursement fields where required. |
| R3-016 | Penalty and interest ledger | R3 / P1 | Track penalties, assessments, late-payment interest, notices, payments and disputes. Include the applicable fixed £500 record-keeping penalty as a dedicated penalty type where triggered; do not hard-code interest rates. | A notice can be linked to the affected return and regulatory version. |
| R3-017 | Evidence pack | R3 / P0 | Generate a six-year auditable evidence pack containing source docs, calculations, approvals, filings and reference-data versions. | One click produces a deterministic pack for an HMRC query/audit request. |
| R3-018 | Historical reproducibility | R3 / P0 | Recalculate/view a historical result using the exact regulatory versions and approved source inputs that were used at the time. | Changing today's rules does not alter a previously approved return result. |

# 9. Regulatory edge cases the product must explicitly model

| Topic | Required behaviour | Release |
| --- | --- | --- |
| Special customs procedures | Do not treat as a permanent exemption. Track the tax-point lifecycle; goods exported before the relevant tax point may fall outside UK CBAM, while later release can create liability. | Do not treat as permanent exemption. Track tax-point lifecycle and the value basis that will count, including special rules for inward/outward processing and release from warehousing/freeports. R1 flags for manual threshold review; R3 completes calculation rules. |
| Northern Ireland / Crown Dependencies | Store jurisdiction and customs movement facts; apply scope/tax rules via reference data. | R1 |
| Importer vs declarant | Keep importer legally separate from customs declarant/agent. | Keep importer, declarant and customs agent legally separate. A tax agent may submit returns once authorised but may not register the liable person on their behalf. |
| Artificial business separation | Maintain connected-entity/business structure and an alert/review path for potential artificial separation intended to avoid CBAM. | R3 |
| Deregistration | Support eligibility review, outstanding-return/block flags and historical retention. | R3 |
| Death/incapacity/insolvency | Support controlled handover to successor/office-holder and keep filing/audit continuity. | R3 |
| Compulsory registration / HMRC assessment | Provide case status and notice tracking for HMRC-initiated actions. | R3 |
| Repayment / unjust enrichment | Store claim period, reimbursement evidence and HMRC decision. | R3 |
| Nil return reminders | Generate reminders even when liability is nil. | R3 |
| Verifier rules | Store accreditation body, scope, standard, materiality and site visit; CPR has additional standards. | R2 |
| Qualifying carbon-price schemes | Seed a current reference list, allow changes, and keep effective dates/source. | R2 |
| Future indirect emissions | Model DIRECT/INDIRECT at schema level; make applicability effective-dated so indirect can be enabled when law requires. | Model DIRECT/INDIRECT at schema level. Precursor is a source/provenance relationship, not a scope category. Indirect applicability is effective-dated and must not be activated in 2027 without the applicable law. |
| Weight evidence and HMRC assessment | Store source evidence for net mass and a flag for HMRC-determined/estimated weight; the importer remains responsible for the figure reported. | R1/R3 |
| Tax-point quarter | Persist the tax point date and derive the relevant quarter from tax-point rules, not declaration date. | R1/R3 |
| Anti-avoidance / artificial separation | Maintain connected-business relationships and an alert/review path for potential artificial separation intended to avoid registration/liability. | R3 |
| Penalties / interest / assessment | Track notice type, legal basis, amount, due date, payment status, interest basis, review/appeal status and evidence. | R3 |

# 10. Recommended domain model

The system should be relational and modular. Avoid a single giant “CBAM case” record. The following is the minimum domain shape; table names are indicative.

| Domain | Core entities | Important relationships |
| --- | --- | --- |
| Organisation | tenants, clients, users, roles, permissions, approval_roles | All business records tenant-scoped. |
| Customs | imports, declarations, import_lines, shipment_lines | Declaration → many lines; line → supplier/installations. |
| Reference data | commodity_codes, cbam_scope_rules, exemptions, rates, defaults, validation_rules, regulatory_versions, exchange_rates | All effective-dated; every decision stores rule/version used. |
| Supplier | suppliers, installations, supplier_contacts, readiness | Supplier 1→N installations; installation 1→N products/monitoring periods. |
| Emissions | emission_records, gas_components, precursor_links, monitoring_periods | Scope is separate from source/provenance. |
| Verification | verifiers, accreditations, verifier_scope, verification_records | Evidence ties to installation, period and product. |
| Documents | documents, document_versions, document_extractions, evidence_links | Document is immutable source; extracted values are derived records. |
| CPR | carbon_pricing_schemes, carbon_price_evidence, cpr_calculations, cpr_components | CPR calculated separately by qualifying scheme and precursor where required. |
| Returns | returns, return_lines, return_versions, submissions, amendments | Historical versions preserved. |
| Compliance ops | tasks, notifications, deadlines, exceptions, penalties, interest, assessments | All events auditable and actionable. |
| Audit | audit_events, change_reasons, evidence_hashes | Append-only business audit trail; retain six years or longer if legal hold applies. |

## 11. Emissions data structure — important correction

Do not model PRECURSOR as a third emissions scope. The correct conceptual split is:

| Field | Examples | Purpose |
| --- | --- | --- |
| Emission scope | DIRECT / INDIRECT | What regulatory emissions category the component belongs to. |
| Emission source type | OWN_INSTALLATION / PRECURSOR_GOOD | Where the emissions arise in the production chain. |
| Gas | CO2 / N2O / CF4 / C2F6 | Stores gas-specific quantity before CO2e conversion. |
| Conversion factor | Regulatory factor for gas | Versioned factor used to produce tCO2e. |
| Monitoring basis | IMPORT_DATE / PRODUCTION_YEAR | Defines which legal data-selection option is applied. |
| Verification status | VERIFIED / NOT_VERIFIED / EVIDENCE_MISSING | Drives actual/default eligibility. |

# 12. Data lineage and traceability

The application should implement a three-layer trace that makes an auditor able to reproduce every derived number:

| Layer | Example | Rule |
| --- | --- | --- |
| 1. Source truth | CDS row, supplier report, verifier certificate, CPR verification form | Never mutate the original file/record; preserve source metadata. |
| 2. Normalised facts | net_mass_kg = 48.200000; intensity = 0.12345 tCO2e/t | Every normalised fact stores origin, extraction/manual-entry method, validation status and source location. |
| 3. Derived values | embodied emissions, CPR, net liability, return total | Store formula/version/reference-data IDs plus input IDs; never store a result with no provenance. |

# 13. Application screens / UX structure

| Area | Primary screens | Key user outcome |
| --- | --- | --- |
| Portfolio / clients | Client list, compliance health, threshold state | Operations can see which clients require attention. |
| Imports | Import register, import detail, scope decision, tax-point timeline | Every import line is understandable and traceable. |
| Threshold | Threshold dashboard, trigger event, registration readiness | User sees why the £50k trigger was or was not reached. |
| Suppliers | Supplier list, installation profile, readiness, outreach timeline | User can chase missing data without email spreadsheets. |
| Supplier portal | Mobile profile, emissions form, document upload, submission confirmation | Supplier can complete requests without creating an account if secure-link design is used. |
| Documents / evidence | Evidence library, document viewer, field lineage | Reviewer can inspect source evidence alongside extracted values. |
| Review | Exceptions queue, emissions review, verification review, CPR review | Humans approve only what needs approval. |
| Returns | Return workspace, calculation view, approval, filing/payment status | Client has one controlled workflow from draft to filed. |
| Admin / rules | Commodity codes, defaults, rates, schemes, validators, calendars | Regulatory updates can be loaded without code changes. |
| Audit | Timeline, object history, export evidence pack | Audit response is fast and reproducible. |

# 14. Notifications and task events

| Event | Trigger | Default action |
| --- | --- | --- |
| Threshold warning | Projected/actual threshold approaches configured warning point | Notify operations/client; create task. |
| Threshold trigger | Legal threshold test becomes true | Create registration-readiness event and task. |
| Supplier request | New installation requires data | Send secure multilingual request. |
| Supplier Day 7 / 14 / 21 | No complete response | Send reminder and update status. |
| Supplier Day 28 | Product escalation SLA reached | Escalate to operations; do not assume legal default solely because SLA expired. |
| Verification missing | Actual value supplied but verification evidence absent | Route to review/default decision per law. |
| Default exposure | Applicable rule requires/defaults data | Flag likely liability impact. |
| Return ready | All required inputs approved | Create approval task. |
| Return deadline approaching | Calendar engine reaches reminder window | Notify responsible users. |
| Payment overdue | Due date passed | Create interest/penalty case. |
| Document expiring | Verifier certificate / supporting evidence needs refresh | Create renewal task. |

# 15. Non-functional requirements

| Area | Requirement |
| --- | --- |
| Security | Tenant isolation, least privilege, secure magic links, secret management, encryption in transit/at rest, audit of privileged actions, safe file handling and malware-scanning boundary where available. |
| Privacy / GDPR | Supplier contacts are personal data. Record purpose, lawful basis/process ownership, retention, access, deletion/DSAR handling and contractual/data-processing responsibilities. Legal retention for CBAM evidence overrides ordinary deletion only where applicable. |
| Hosting | Choose and document hosting region(s) before pilot, including data residency, backups and disaster-recovery location. UK/EU customer requirements should be configurable rather than assumed. |
| Reliability | Scheduled jobs must be idempotent, retryable and observable. Backup and restore must be rehearsed before pilot. |
| Auditability | Audit log is append-only; business evidence is versioned and linked. Legal hold support should be available before deletion/retention automation is enabled. |
| Performance | R1 must pass the handbook's 10,000-import load test. Define target p50/p95 budgets for import, dashboard and supplier workflows before hardening. |
| Accessibility | Supplier portal should be mobile-first and accessible; target WCAG 2.2 AA for the customer-facing UI as a product quality objective. |
| Observability | Metrics, structured logs, queue/job status, import counts, failed validations, notification delivery and submission state must be searchable by client/case. |
| Data integrity | All monetary and emissions calculations use decimal-safe types; units are explicit; rounding occurs only at legally prescribed steps. |
| Environment separation | Local/staging/prod have separate credentials and data stores; production regulatory data changes require controlled change management. |

# 16. Test strategy

The handbook already mandates a permanent worked example and weekly release gates. The merged test strategy expands this into four layers.

| Test layer | Examples |
| --- | --- |
| Unit | Commodity-code scope, threshold cadence, tax point, weight rounding, gas conversion, default-selection rules, verifier rules, CPR components, FX rounding. |
| Integration | CDS CSV → import lines → scope; supplier portal → document → extraction; reference-data update → historical result reproducibility. |
| Golden fixtures | Keep the handbook's 48.2t Turkish EAF steel example as a regression fixture, but do not hard-code its final tax as a legal truth until official rate/default fixtures are frozen. Test the formula and re-base once published values are available. |
| Scenario / UAT | Threshold crossed forward; threshold crossed backward; special customs tax-point; missing/unverified actuals; mixed actual/default precursor; CPR multiple schemes; nil return; amendment; repayment; penalty/interest; supplier non-response. |
| Security | Cross-tenant access, magic-link abuse, document access, privilege escalation, audit-log tampering and unsafe file upload. |
| Load / recovery | 10,000 imports, long supplier list, bulk document ingestion, failed queue retry, backup restore and partial outage recovery. |

## 17. Golden fixture rules

Handbook fixture: 48.2 tonnes of Turkish EAF steel is the permanent worked-example target in the handbook (p. 2/5). The handbook quotes example liabilities of £785.25 on actual data and £4,771.80 using default data. These are useful regression targets only after the official rate/default inputs are captured as versioned fixtures. Never bake those tax amounts into production code.

# 18. Nine-week R1 build plan

| Week | Workstream | Exit criteria |
| --- | --- | --- |
| W1 | Setup + reading | Repos/environments ready; team passes handbook/regulation walkthrough; blockers logged. |
| W2–3 | Foundations | Schema, tenant/security baseline, reference tables, audit and test harness ready. |
| W3–4 | Imports register | CDS sample imported; parser validation and scope classification working. |
| W4–5 | Threshold + onboarding | Forward/backward tests pass; trigger event, registration readiness and 5 hand-calculated scenarios pass. |
| W5–7 | Supplier outreach + portal | Supplier/installations loaded; mobile form; multilingual messages; Day 7/14/21/28 sequence observable. |
| W7–8 | Ops dashboard + docs | Per-client import/threshold/outreach/document view and document storage complete. |
| W8–9 | Hardening + pilot | Pen test basics, backup/restore, 10k import load test, UAT and pilot onboarding complete. |

# 19. Team allocation

| Role | Suggested R1 ownership |
| --- | --- |
| Tech lead | Architecture, database/security review, code quality, releases, reference-data change control. |
| Backend 1 | CDS/import pipeline, scope engine, threshold/tax-point foundation. |
| Backend 2 | Supplier/installations, outreach jobs, documents, notifications. |
| Frontend | Operations dashboard, import views, client views, supplier portal shell. |
| QA (part-time acceptable) | Threshold scenarios, R1 gates, UAT scripts, tenant/security and load tests. |
| Domain owner | Interpretation of forms, reference-data mapping, HMRC workflow, UAT and supplier-language review. |

Capacity rule: The handbook says the minimum viable team is 3 developers + QA + domain owner and that if the team has fewer people, R1 scope holds and R2 slips rather than reversing the order. Treat this as a governance rule.

# 20. External dependencies and open decisions

| Item | Why it blocks design | Decision / action |
| --- | --- | --- |
| Real CDS export sample | R1 import mapping, scope and UAT depend on real field shapes. | Obtain a masked/sample export and freeze mapping fixture. |
| HMRC Carbon Price Verification Form | R2 CPR data model depends on the actual form fields. | Obtain form and map fields before R2 form implementation. |
| EU Commission Communication / template | Supplier evidence interoperability and form mapping. | Obtain latest document; define controlled EU-to-UK mapping. |
| Verifier examples | R2 verifier validation needs real certificate/report shapes. | Obtain two example verifier packages and validate mandatory fields. |
| HMRC return submission interface | R3 cannot promise direct filing API behaviour until interface is published/confirmed. | Build payload adapter boundary + filing-ready export first. |
| Default values | Exact values not safely hard-coded until official publication/final fixtures. | Create versioned reference-data loader and re-base golden fixtures once published. |
| Illustrative/actual CBAM rates | Rate values are reference data and may change. | Seed only authoritative published values; keep formula tests independent. |
| Statutory approver / SAO interpretation | Handbook names SAO; official CBAM material does not establish a CBAM-specific SAO filing duty. | Keep approver role configurable; get written tax/legal confirmation. |
| MRV / verifier detailed guidance | Verifier screens need exact field/exception rules. | Track official updates and treat guidance as versioned reference material. |
| Supplier contract terms | Who pays for verification and who owns evidence affects outreach and dispute workflow. | Add a supplier contract/evidence-responsibility field and workflow before pilot. |
| R3-DEC-001 — Default → actual amendment rule | Whether/how a later verified actual emissions value may replace a previously used default in an amendment; keep policy flag OFF until tax-adviser sign-off. | Tax adviser + legal source confirmation; then encode as effective-dated policy data. |
| REG-DEC-002 — Exact registration-service opening date | HMRC says the service opens “by 1 Jan 2028”; exact opening date may be earlier. | Store an effective date setting and update from official HMRC announcement. |
| DATA-DEC-003 — CDS data acquisition route | Exact method clients will use to obtain real/import-history CDS data; no unsupported public historical API assumption. | Confirm with HMRC/software support and design import adapter + manual/data-request path. |
| BUS-DEC-004 — Agent / professional-liability model | Whether the product/company acts as an HMRC-authorised tax agent and what professional-liability/insurance position applies if it prepares returns. | Business/legal decision before production filing service. |

# 21. Regulatory/reference-data tables to make editable

| Reference table | Minimum fields |
| --- | --- |
| CBAM commodity codes | code, sector, product description, scope flag, exclusion, effective_from, effective_to, source, version |
| Default emissions | good, default_value, unit, method, effective_from/to, publication, version, source |
| CBAM sector rates | sector, quarter, rate_gbp_per_tco2e, effective_from/to, publication, version |
| Validation rules | rule_id, condition, message, severity, sector/code applicability, effective dates, source |
| Verification rules | standard, accreditation requirement, scope, materiality, site_visit requirement, effective dates |
| Carbon-price schemes | scheme, jurisdiction, qualifying status, effective dates, source, evidence type |
| Exchange rates | currency, quarter, GBP rate, source, publication/effective date |
| Compliance calendar | event, accounting period, due date, reminder windows, legal source, effective date |
| Tax-point rules | customs procedure, trigger event, condition, effect, effective dates |
| Penalty/interest rules | type, trigger, rate/method, effective dates, source |
| GHG applicability by commodity | commodity_code, sector, applicable_gases, effective_from, effective_to, source, version; Defines whether CO2, N2O and/or PFCs apply to a specific commodity code. |
| Functional units and conversion rules | commodity_code/sector, functional_unit, composition_basis, conversion_equation, rounding, effective dates, source, version; Supports general tonne-of-good cases plus cement/clinker and fertiliser/nitrogen conversion rules. |
| Gas conversion factors | gas, factor_to_tco2e, source, effective_from/to, version; Versioned conversion factors for relevant non-CO2 gases. |
| Precursor / system boundaries | complex_good, precursor_good, production_process, boundary_definition, method_source, effective dates, version; Defines relevant precursors and system boundaries for actual monitoring and default methodology. |
| Default-value methodology | good, methodology_version, value_definition, population/basis, publication_notice, effective dates, amendment_history; Stores not only the value but the Treasury notice/method used to produce it and its version history. |
| Evidence document types | document_type, applicable_sector/rule, mandatory_fields, verifier_role, effective dates; Distinguishes verification report, good-specific verification summary, CPR verification form and other supporting evidence. |

# 22. Explicit R1 non-goals

No production-grade CBAM liability calculator in R1.

No final HMRC filing integration in R1.

No complex BI/forecasting layer in R1.

No autonomous approval or auto-filing.

No hard-coded regulatory rates/defaults as business constants.

No assumption that the Day 28 supplier chase itself legally authorises default use.

No interpretation of SAO as a statutory CBAM role until confirmed.

# 23. Official research sources used

HMRC – Carbon Border Adjustment Mechanism (CBAM) policy summary — https://www.gov.uk/government/publications/carbon-border-adjustment-mechanism-cbam-policy-summary/carbon-border-adjustment-mechanism-cbam-policy-summary

HMRC – Check which goods are in scope of CBAM — https://www.gov.uk/government/publications/check-which-goods-are-in-scope-of-carbon-border-adjustment-mechanism-cbam

HMRC – Work out the date you will need to register for CBAM — https://www.gov.uk/guidance/work-out-the-date-youll-need-to-register-for-carbon-border-adjustment-mechanism-cbam

HMRC – Keeping records for CBAM — https://www.gov.uk/guidance/keeping-records-for-carbon-border-adjustment-mechanism-cbam

HMRC – Imported CBAM goods that may not contribute towards the registration threshold — https://www.gov.uk/guidance/imported-carbon-border-adjustment-cbam-goods-that-may-not-contribute-towards-the-registration-threshold

HMRC – Work out carbon price relief — https://www.gov.uk/guidance/work-out-your-carbon-price-relief

HMRC – Get a carbon pricing verification form — https://www.gov.uk/guidance/get-a-carbon-pricing-verification-form

HMRC – CBAM collection / registration service updates — https://www.gov.uk/government/collections/check-if-youll-need-to-register-for-carbon-border-adjustment-mechanism-cbam

HMRC – Carbon Border Adjustment Mechanism: factsheet — https://www.gov.uk/government/publications/factsheet-carbon-border-adjustment-mechanism-cbam/factsheet-carbon-border-adjustment-mechanism

Legislation.gov.uk – Finance Act 2026 — https://www.legislation.gov.uk/ukpga/2026/11/contents

Legislation.gov.uk – The Carbon Border Adjustment Mechanism (Emissions and Verification) Regulations 2026 (SI 2026/995) — https://www.legislation.gov.uk/uksi/2026/995/contents

Legislation.gov.uk – The Carbon Border Adjustment Mechanism (Calculation and Carbon Price Relief) Regulations 2026 (SI 2026/809) — https://www.legislation.gov.uk/uksi/2026/809/contents

Legislation.gov.uk – The Carbon Border Adjustment Mechanism (Administrative Provisions) Regulations 2026 (SI 2026/802) — https://www.legislation.gov.uk/uksi/2026/802/contents

# 24. Handbook cross-reference

The six-page uploaded handbook remains the product-management baseline. Page 1 explains the reason and scope; pages 2–3 show the eight-step business flow and glossary/automation; page 4 defines the three release plan; page 5 sets the R1 weekly gates and standing rules; page 6 lists parallel blockers and companion documents. (Handbook, pp. 1–6)

Source limitation: The uploaded PDF is image-based and has no machine-readable text layer. This document therefore uses the rendered page content as the source for handbook-derived requirements. Regulatory corrections and expansions in this specification are explicitly based on external official research, not silently inferred from the handbook.

# 24. v1.1 REVISION OVERRIDES — THIS SECTION TAKES PRECEDENCE

24.1 Regulatory and build-contract overrides

Registration: the product must treat the HMRC service opening as configurable because official guidance says it will open “by 1 January 2028”. For first-year 2027 liability, the registration deadline is 31 January 2028; outside that transitional year, the ordinary rule is 30 days from the day liability to register begins.

Threshold: forward test is considered on any day; backward test is applied on the first day of each month. During 2027 the backward look-back begins on 1 January 2027. If both tests are met, the earliest liability date applies.

Tax point: declaration date is not a substitute for the legal tax point. Special customs procedures are lifecycle events and may require a manual threshold-review flag in R1 until the full R3 value rules are implemented.

Emissions: store tCO2e and gas components. Precursor is source/provenance, not a third scope category. The platform may recompute CO2e for plausibility, but the verified installation result is the authoritative reportable emissions intensity.

Defaults: default use is driven by the legal data/verification rules, not the supplier Day-28 SLA. The rule for changing a default to later actual data is a configurable open decision, not a hard-coded prohibition.

24.2 R1 delivery cut — 1 December 2026 pilot vs 1 January 2027 live baseline

| Cut | Must be included | May follow by 1 Jan | Explicitly R2/R3 |
| --- | --- | --- | --- |
| 1 Dec pilot | R1-001/002/003/005/006/007/008/009/010/011/012/013/015/017/018/019/021/022/023/025/027/028; sector-aware supplier form; threshold scenarios; manual special-procedure review. | R1-014 registration readiness pack; R1-016 full readiness dashboard; R1-020 review queue shell; R1-024 export; R1-026 resilience extras. | All R2 requirements and all R3 requirements. |
| 1 Jan live baseline | Everything in pilot plus R1-014, R1-016, R1-020, R1-024 and R1-026; all required January operational controls and the 31 Jan 2028 transitional deadline model. | None of the legally necessary R1 data-machine capabilities should be deferred after this gate. | R2/R3 remain separate releases. |

Capacity rule: with 3 developers + QA + domain owner, the team should not attempt to finish the R1 table as a flat 26-item list. The pilot cut is the minimum demonstrable system; the January cut completes the operational foundation. R2 may slip rather than pulling R3 work into R1.

24.3 Week-1 QA scenario set (must be written down before implementation)

Forward-only trigger: projected CBAM value reaches £50,000 within the next 30 days.

Backward-only trigger: first-day-of-month look-back reaches £50,000; 2027 look-back starts at 1 January 2027.

Both tests trigger: verify the earlier registration-liability date is selected.

Below threshold: both tests remain false and the client remains unregistered/monitor-only.

Special customs procedure: affected line is held for manual review with tax-point and value-basis evidence rather than silently counted or exempted.

Weight evidence: source net mass is retained, and any manual override requires reason/source evidence.

24.4 Reference-data completeness required before R2

GHG applicability by commodity code, including PFCs for relevant aluminium products and N2O for relevant fertiliser products.

Functional unit and conversion equations, including clinker for cement and nitrogen for fertilisers where applicable.

Gas-to-CO2e conversion factors and version/effective-date metadata.

Precursor and System Boundaries definitions from the official reference material.

Default-value methodology and Treasury notice/version metadata, separate from the value itself.

Distinct document types for verification report, good-specific verification summary and Carbon Pricing Verification Form.

24.5 Registration and return data fields that are now mandatory in the build contract

Registration: trigger date, business/contact details, EORI/VAT information and estimated next-12-month sector weights.

Import line: importer, declarant, tax point, derived quarter, 8-digit commodity code in force at the tax point, customs value, net mass kg, non-preferential origin, procedure and source evidence.

Return line (first annual period): explicit tax-point quarter where applicable, plus weight, emissions intensity/default, origin, carbon-price/relief information and source/regulatory versions.

24.6 Official sources checked for this revision

HMRC CBAM Policy Summary (updated 9 September 2026): https://www.gov.uk/government/publications/carbon-border-adjustment-mechanism-cbam-policy-summary/carbon-border-adjustment-mechanism-cbam-policy-summary

HMRC registration timing guidance: https://www.gov.uk/guidance/work-out-the-date-youll-need-to-register-for-carbon-border-adjustment-mechanism-cbam

HMRC registration collection/service updates: https://www.gov.uk/government/collections/check-if-youll-need-to-register-for-carbon-border-adjustment-mechanism-cbam

HMRC Carbon Price Relief: https://www.gov.uk/guidance/work-out-your-carbon-price-relief

HMRC imported goods / threshold exemptions: https://www.gov.uk/guidance/imported-carbon-border-adjustment-cbam-goods-that-may-not-contribute-towards-the-registration-threshold

HMRC importer definition: https://www.gov.uk/guidance/check-if-youre-classed-as-the-importer-for-carbon-border-adjustment-mechanism-cbam

HMRC force-of-law notices and reference document: https://www.gov.uk/government/publications/carbon-border-adjustment-mechanism-force-of-law-notice-and-reference-document

HMRC System Boundaries Document v1.00: https://www.gov.uk/government/publications/carbon-border-adjustment-mechanism-force-of-law-notice-and-reference-document/carbon-border-adjustment-mechanism-system-boundaries-document-version-100

Legislation.gov.uk — Finance Act 2026: https://www.legislation.gov.uk/ukpga/2026/11/contents

Legislation.gov.uk — Carbon Border Adjustment Mechanism (Emissions and Verification) Regulations 2026, SI 2026/995: https://www.legislation.gov.uk/uksi/2026/995/contents

Document status: v1.1 revised build contract. Regulatory rules remain subject to official changes; all such changes must be loaded through versioned reference data and change control.